## Slide 1: SmartStock Inventory Optimization
Weekly Work Progress Presentation

## Slide 2: Project Overview
• SmartStock is an inventory optimization system for retail stores
• Features include stock monitoring, product predictions, and admin dashboard
• Tech Stack: React.js (Frontend), Python (Backend), Database + ML models

## Slide 3: Weekly Progress Overview
This week I worked mainly on the frontend:
• Developed the Login Page (teammate contributed major part)
• Built the Dashboard UI (teammate contributed major part)
• Created Products Page
• Created Predictions Page
• Integrated basic navigation between pages

## Slide 4: Login Page
• Simple UI for store owners to access the dashboard
• Authentication logic will be connected to backend
• Layout and styling improved
• (Add screenshot during presentation)

## Slide 5: Dashboard Page
• Displays key metrics such as stock status and alerts
• Clean UI with navigation bar
• Team contribution: major part done by teammate
• (Add screenshot during presentation)

## Slide 6: Products Page
• Displays list of products with details
• Designed responsive layout
• CRUD operations will be integrated with backend
• (Add screenshot during presentation)

## Slide 7: Predictions Page
• UI for displaying ML-based stock predictions
• Placeholder layout created for future model outputs
• (Add screenshot during presentation)

## Slide 8: Next Steps
• Connect frontend pages to backend APIs
• Add stock prediction model results
• Improve UI animations and user experience
• Work on real-time data visualization